THE ORDER OF THE GILT FRAME

——————————

Project Schedule & Milestones

Due dates, deliverables, and build phases

February 2026 – August 2026

CONFIDENTIAL — FOR GAME MASTER ONLY

1. Key Dates at a Glance

Fixed dates that drive the entire schedule. Everything works backward from these.

Non-trip chapters and Prologue

March 1 (Day 0 — The Invitation)

• Physical letter arrives with hidden passphrase: "SEE TRULY"

• SMS arrives shortly after with MMS containing the Marker image and giltframe.org URL (Google Voice, 312 area code)

• Player enters passphrase → welcomed as Sparrow

• Prologue page loads with waiting message: "Your acceptance has been recorded. The Order will call upon you when the time comes. Wait."

• Waiting state activates on /current page

• NOTE: Prologue is LOCKED — see Lockdown docs

Days 1-3 — Silence Period

• Total silence. No texts, no emails, no website changes

• The Order deliberately withholds communication to build suspense

• Player must wait

~Day 3 — The Summons (March 3, 2026 — Anniversary Date)

• SMS from Order's number: "The Order has placed a Marker at 42.406256, -85.402025. Your first trial begins now. giltframe.org"

• This trigger updates Supabase quest_state

• Wayfinding compass activates on Prologue page

• Chapter 1 (Kellogg Manor) is now unlocked

• NOTE: Chapter 1 is SMS-only, no email briefing

• NOTE: Chapter 1 is LOCKED — see Lockdown docs

Key point about Prologue letter:

• The Prologue letter does NOT contain the URL

• The URL comes via MMS with the Marker image

• The letter contains the passphrase acrostic "SEE TRULY"

2. Master Schedule

All milestones, deliverables, and due dates organized by phase. Status column tracks your progress.

Phase 0: Infrastructure & Setup

Window: Feb 15 – Feb 28, 2026 (2 weeks) | Goal: All foundational systems operational before any game content is created.

| Due Date | Milestone | Deliverables | Owner | Status |
| --- | --- | --- | --- | --- |
| Feb 17 | Register domain | Domain name registered (.org TLD). DNS configured. | Bob | READY TO START |
| Feb 17 | Design Order crest/logo | Crest design finalized (gilt frame + eye motif). Vector file for wax seal vendor. | Bob | READY TO START |
| Feb 18 | Order wax seal stamp | Custom wax seal stamp ordered on Etsy. Design file submitted. | Bob | READY TO START |
| Feb 18 | Order physical supplies | Parchment paper, gold sealing wax, envelopes ordered from Amazon. | Bob | READY TO START |
| Feb 19 | Set up Google Voice | New Google account created. Google Voice number (312 area code) active. Test SMS sent. | Bob | READY TO START |
| Feb 20 | Set up custom email | registrar@, archivist@, council@ addresses live on game domain (Zoho Mail or Resend). | Bob | READY TO START |
| Feb 21 | Supabase project | Supabase project created. Core tables defined: chapters, quests, player_progress, messages, summons, vault_items. | Bob | READY TO START |
| Feb 22 | Next.js project scaffold | Next.js app created. Deployed to Vercel on custom domain. SSL active. Basic project structure. | Bob | READY TO START |
| Feb 19 | Twilio setup | Twilio account, phone number, SMS configured. (~$1-2/month + $0.01/SMS) | Bob | NOT STARTED |
| Feb 27 | Install device enrollment tokens | Visit /admin/enroll to generate 3 single-use enrollment URLs. Open each URL on Christine's devices (iPhone Safari, iPad Safari, MacBook Air Chrome). Verify tokens planted. Clear browser history on each device. | Bob | NOT STARTED |
| Feb 28 | Admin panel MVP | Admin dashboard: view player progress, push summons, respond to Council messages. Protected by auth. | Bob | NOT STARTED |

Phase 1: Prologue — The Summons

Window: Mar 1 – Mar 14, 2026. Key dates: Mar 1 (letter + magic link SMS), Mar 3 (Kellogg Manor SMS + compass activation), Mar 4+ (Kellogg Manor visit)

Goal: March 1: Christine receives the letter and enters the website. March 3: Kellogg Manor SMS + compass activation. March 4+: She visits Kellogg Manor and completes the compass puzzle.

| Due Date | Milestone | Deliverables | Owner | Status |
| --- | --- | --- | --- | --- |
| Mar 1 | Scout Kellogg Manor | Visit Kellogg Manor. Photograph the specific architectural detail for the puzzle answer. Confirm grounds access. | Bob | NOT STARTED |
| Mar 3 | Build landing page | Dark, atmospheric landing page with crest animation and passphrase input field. Mobile-first. Accepts "SEE TRULY". | Bob | NOT STARTED |
| Mar 5 | Build onboarding flow | Post-passphrase sequence: welcome animation, seal name creation, protocol notice ("keep devices close"), Chronicle first entry, Kellogg Manor teaser. | Bob | NOT STARTED |
| Mar 5 | Build quest page | Quest interface: clue display, text input for answers, in-character wrong answer responses, correct answer confirmation. First quest loaded: Kellogg Manor. | Bob | NOT STARTED |
| Mar 5 | Build Chronicle page | Chronicle page showing completed entries. Written in Order's first-person surveillance voice. Auto-updates from player_progress. | Bob | NOT STARTED |
| Mar 5 | Build Council messaging | In-site messaging: Christine sends message, stored in Supabase. You see it on admin panel. You respond in character. She sees response on site. | Bob | NOT STARTED |
| Mar 7 | Build magic link auth | Login flow: enter seal name → SMS code sent from Google Voice → enter code → session created. Persistent session on device. | Bob | NOT STARTED |
| Mar 7 | Design & print Prologue letter | Prologue letter PDF designed (Garamond font, dark brown tone, formal layout). Printed at FedEx on parchment paper. Sealed with wax. | Bob | NOT STARTED |
| Mar 8–10 | LAUNCH: Mail the letter | Letter mailed from non-local post office or hand-placed in mailbox. Website is live. Admin panel ready to monitor. | Bob | NOT STARTED |
| Mar 8–14 | Monitor & respond | Watch for site login. Send post-entry SMS. Monitor Find My for location triggers. Respond to Council messages. | Bob | NOT STARTED |

Mid-Gap: Between Ch1 and Ch2 (March 4–March 22)

• ~March 10–14: Mid-gap email from the Order. Purpose: maintain engagement during the 3-week silence. Content: cryptic reflection on what the compass revealed, a hint that the bearing points toward something greater. Does NOT name Chicago or the Art Institute.

• ~March 18–19 (4–5 days before Chicago): Physical letter arrives. Pre-trip letter from the Archivist referencing “a patron whose vision shaped the Order in the age of the great Fair.” Sealed with wax. See Chapter_2 Design doc.

• Note: The 255° compass bearing from Ch1 points toward Chicago. This is an intentional callback that Christine may recognize when Ch2 begins. The mid-gap email can subtly reinforce this without being explicit.

Scheduled Trips

| Date | Event | Chapter | Location |
| --- | --- | --- | --- |
| March 23–24 | First Chicago Trip | Ch. 2: Gallery of Whispers | Art Institute of Chicago |
| Mid April–Early May | Bentonville Trip | Ch. 4: The Southern Vault | Crystal Bridges Museum, AR |
| June 13–14 | Second Chicago Trip | Ch. 6: The Living Gallery | Shedd Aquarium, Chicago |
| Mid July | Sleeping Bear Trip | Ch. 7: The Dunes Passage | Sleeping Bear Dunes, MI |

3. Status Legend

| Status | Meaning |
| --- | --- |
| COMPLETE | Done. No further action needed. |
| IN PROGRESS | Actively being worked on. |
| READY TO START | All prerequisites met. Can begin immediately. |
| NOT STARTED | Not yet begun. Prerequisites may or may not be met. |
| BLOCKED | Cannot proceed until a dependency is resolved. |
| UPCOMING | Scheduled for a future date. No action needed yet. |